Alte AI CRM - Full System Architecture and Audit

ალტე AI CRM - სრული არქიტექტურა და სისტემური აუდიტი

Generated: 2026-06-24

Project: C:\tmp\alte-ai-crm

Branch: phase-9s-agent-preview-cors-note

Production backend: alte-ai-crm-backend-00065-l8r, traffic 100%, health 200.

Current launch status: Public launch NO-GO. Chat-only embed readiness READY_FOR_APPROVAL. Contact-flow BLOCKED.

This is an offline Word audit document only. No deployment, no real site change, no production KB change, and no contact-flow change.

1. მოკლე შეჯამება / Executive Summary

- სისტემა არის FastAPI backend + local/admin CRM frontend + public chatbot gateway + protected operator/admin CRM routes.

- Production-ში public launch ჯერ NO-GO არის; chat-only embed მზად არის owner approval-ისთვის, მაგრამ contact-flow BLOCKED რჩება.

- არქიტექტურა მიდის 3-gateway მოდელზე: public chat, deterministic knowledge ask, internal operator/admin agent chat.

- Knowledge layer მოიცავს structured KB-ს, official academic rules-ს, program catalog/calendar helpers-ს და Website Sync preview/approval workflow-ს, რომელიც ჯერ production-ში deployed არ არის.

- Fresh/current ინფორმაცია: dates, deadlines, tuition, grants, admissions status, contact details უნდა მოვიდეს approved website sync-დან ან სხვა confirmed official source-დან.

- მთავარი რისკები: launch approval, legal/privacy approval contact-flow-სთვის, Website Sync persistent storage/audit trail, და chat_service.py-ის დიდი ზომა/კომპლექსურობა.

2. Current Production and Release State

- Production backend revision: alte-ai-crm-backend-00065-l8r.

- Traffic: 100%; health: 200.

- Phase 10M/10N/10O Website Sync stack: implemented locally, not deployed.

- Chat-only embed readiness: READY_FOR_APPROVAL.

- Contact-flow: BLOCKED.

- Public launch: NO-GO.

- No real site changes, no Netlify production deployment, no DB/schema changes from 10M-10O, no Secret/CORS/Bridge Hub changes.

3. High-Level System Context

- FastAPI backend is the central API layer for chat, CRM, knowledge, analytics, dashboard, and operator/admin workflows.

- Local/admin frontend under frontend/ is used for CRM/admin settings; it is not the real alte.edu.ge site.

- Public chatbot surfaces must remain read-only for launch until separate approval enables contact-flow.

- Cloud AI/Claude can support public chat reasoning fallback and future operator agent behavior, but /api/knowledge/ask remains deterministic/no-Claude.

- Knowledge sources include structured JSON, official academic rules, normalized KB corpora, and Website Sync approved chunks after explicit admin approval.

4. Backend Application Architecture

- Entrypoint: backend/app/main.py.

- Middleware: correlation_middleware, auth_rbac_middleware, safe_error_response_middleware, CORSMiddleware.

- Router mounting includes system, auth, chat, analytics, dashboard, departments, customers, pipelines, leads, conversations, inbox, knowledge, tasks, and deadlines.

- Security settings are validated at startup through get_settings() and validate_security_settings().

Route Modules

- backend/app/api/routes_analytics.py

- backend/app/api/routes_auth.py

- backend/app/api/routes_chat.py

- backend/app/api/routes_conversations.py

- backend/app/api/routes_customers.py

- backend/app/api/routes_dashboard.py

- backend/app/api/routes_deadlines.py

- backend/app/api/routes_departments.py

- backend/app/api/routes_inbox.py

- backend/app/api/routes_knowledge.py

- backend/app/api/routes_leads.py

- backend/app/api/routes_pipelines.py

- backend/app/api/routes_system.py

- backend/app/api/routes_tasks.py

5. Gateway Architecture

5.1 Public Student Chat Gateway

- Current public chat behavior is implemented through routes_chat.py and chat_service.handle_message().

- Responsibilities: conversation continuity, deterministic routing, clarification prompts, approved source retrieval, source labels, answer validation, weak-answer fallback, and safe public response formatting.

- Phase 10G preserves deadline/tuition intent across clarification and adds Cloud AI reasoning fallback for weak deterministic answers.

- Phase 10H adds explicit topic override and suppresses contact-write CTA in chat-only/public mode.

- Public chat must not create lead/customer/task while contact-flow remains blocked.

5.2 Deterministic Knowledge Gateway

- Endpoint: /api/knowledge/ask.

- Purpose: fast, deterministic, no-Claude answers for exact/structured university questions.

- Supports academic calendar, program catalog, admissions rules/docs, finance/grants safe guidance, academic integrity, library, student services, ombudsman, privacy refusal, unsupported year guard.

- Output includes answer, status, source_group, public_source_label, confidence, clarification_options, used_claude=false.

5.3 Internal Operator/Admin Agent Gateway

- Planned endpoint: /api/operator/agent-chat.

- Authenticated only, never exposed to public widget.

- Read-only first: conversation summaries, suggested replies, pending conversations/tasks, approved knowledge lookup.

- Write tools require explicit human approval and existing service methods.

6. Service Layer Inventory

- __init__.py: Supporting backend service module.

- ai_prompts.py: Supporting backend service module.

- ai_service.py: Supporting backend service module.

- analytics_service.py: Supporting backend service module.

- audit_service.py: Supporting backend service module.

- bootstrap_service.py: Supporting backend service module.

- chat_service.py: Main public chat orchestration; currently very large and should be split later.

- claude_intent_router_service.py: Cloud AI/Claude routing fallback with deterministic fallback.

- conversation_service.py: Supporting backend service module.

- credential_response_sanitizer.py: Credential leakage protection.

- customer_service.py: Supporting backend service module.

- department_routing_service.py: Supporting backend service module.

- knowledge_routing_service.py: Deterministic routing, source-group selection, clarification logic.

- knowledge_service.py: Knowledge source/snippet CRUD, review queue, approval/archive, search.

- lead_service.py: Supporting backend service module.

- operator_service.py: Operator inbox/dashboard/task/lead views and department inference.

- permission_service.py: Public path and RBAC permission checks.

- qualification_service.py: Supporting backend service module.

- security_service.py: Supporting backend service module.

- task_service.py: Supporting backend service module.

- website_sync_preview_service.py: Website Sync source config, preview, freshness classifier, approval, diff, archive/rollback logic.

7. CRM Domain Architecture

- Conversations: chat sessions/messages/operator handoff/transcript access.

- Customers: protected CRM contact records.

- Leads: protected admissions/sales CRM records; not created by public chat-only mode.

- Tasks: protected operator/admin follow-up work; not created by public chat-only mode.

- Pipelines/departments: operational routing and CRM categorization.

- Analytics/dashboard/inbox: internal/admin operational surfaces.

- Knowledge sources/snippets: internal knowledge management and review workflow.

Model Files

- backend/app/models/__init__.py

- backend/app/models/crm.py

- backend/app/models/knowledge.py

Schema Files

- backend/app/schemas/__init__.py

- backend/app/schemas/analytics.py

- backend/app/schemas/auth.py

- backend/app/schemas/chat.py

- backend/app/schemas/crm.py

- backend/app/schemas/knowledge.py

- backend/app/schemas/operator.py

- backend/app/schemas/qualification.py

8. Knowledge Architecture

- Structured KB: backend/app/data/knowledge.

- Knowledge seeds: backend/app/knowledge_seed.

- Evaluation QA sets: backend/app/data/evaluation.

- Source groups provide clean source routing and public labels.

- Academic calendar 2025-2026 has exact structured dates and future-year guard.

- Program catalog answers clear program-info prompts; cost/tuition prompts override program description intent.

- Admissions deadline ambiguity asks clarification and does not invent dates.

- Tuition/fees safe fallback does not invent exact amounts unless grounded by approved source.

- Private student data requests are refused.

Freshness Priority

- approved_website_sync: priority 100.

- approved_structured_kb: priority 80.

- approved_uploaded_file: priority 60.

- archived_historical: priority 20.

- unapproved_draft: not usable by public chatbot.

9. Website Sync Architecture

- Phase 10M: Settings -> Knowledge -> Website Sync preview-only ingestion for allowlisted official domains and local fixtures.

- Phase 10N: approval/publish, reject, approved listing, rollback/archive, website-first retrieval integration.

- Phase 10O: diff/review polish, high-risk flags, archive filtering, retrieval safety, UI state polish.

- Current MVP storage: local/in-memory; no DB migration.

- Draft runs: status=draft, public_usable=false, not searchable publicly.

- Approved chunks: status=approved, public_usable=true, priority=100.

- Archived chunks: public_usable=false, excluded from retrieval.

- Real crawl occurred: NO. Production KB changed: NO. Production deploy: NO for 10M-10O.

Website Sync APIs

- POST /api/knowledge/sync/website/sources

- GET /api/knowledge/sync/website/sources

- POST /api/knowledge/sync/website/preview

- GET /api/knowledge/sync/website/runs

- GET /api/knowledge/sync/website/diff/{run_id}

- POST /api/knowledge/sync/website/approve/{run_id}

- POST /api/knowledge/sync/website/reject/{run_id}

- GET /api/knowledge/sync/website/approved

- POST /api/knowledge/sync/website/rollback/{version_id}

10. Frontend/Admin UI Architecture

- frontend/app.js: 60,343 bytes

- frontend/index.html: 20,214 bytes

- frontend/README.md: 1,198 bytes

- frontend/styles.css: 12,490 bytes

Settings -> Knowledge -> Website Sync

- Add/list website sources.

- Run preview sync and show draft extraction.

- Show freshness class, source group guess, risk flags, chunks, public_usable=false.

- Review diff, approve, reject, list approved content, archive/rollback.

- Safety notices: draft content never public; only approved website content can be used; archived content not public.

- Local/admin UI only; no Netlify production deployment.

11. Security and Privacy Audit

Controls

- RBAC middleware protects internal CRM routes.

- Public labels avoid raw internal source IDs.

- Private student data requests are refused.

- Chat-only mode suppresses contact-write CTA.

- Contact-flow remains blocked; no public lead/customer/task creation.

- Website Sync rejects unapproved domains, admin/login/private paths, unsafe schemes, and private targets outside fixture mode.

- Draft and archived website content cannot affect public chat or /api/knowledge/ask.

- No secrets/tokens/passwords/DATABASE_URL should be printed.

Open Risks

- Public launch remains NO-GO until approval gates are complete.

- Contact-flow requires separate privacy/legal/owner approval before enablement.

- Website Sync needs persistent approved store and approval audit trail before production use.

- chat_service.py is a large orchestration module and should be decomposed.

- Fresh dates/deadlines/prices must remain website-first or safe-fallback only.

- Operator agent tools must remain internal and RBAC-protected.

12. Validation Status

- Phase 10O compileall: PASS.

- Phase 10M focused tests: 7 passed.

- Phase 10N focused tests: 9 passed.

- Phase 10O focused tests: 4 passed.

- Full backend test suite: 1173 passed.

- 9BE academic calendar verifier: PASS.

- 9BE local QA: 30/30 PASS.

- 9BF/9BG focused tests: 12 passed.

- node --check frontend/app.js: PASS.

13. Audit Findings and Recommendations

Strengths

- Strong test coverage and repeated regression validation.

- Clear separation between deterministic knowledge ask and AI reasoning fallback.

- Website-first freshness model is appropriate for high-risk variable facts.

- Public chat-only posture blocks contact-write actions.

- Georgian encoding has explicit regression coverage in Website Sync retrieval paths.

Recommendations

- Keep public launch NO-GO until owner/legal/privacy gates are approved.

- Run Phase 10P production-safe Website Sync QA before any 10M-10O backend deployment.

- Add persistent approved website store only after schema/migration review.

- Add explicit approval/audit logs for Website Sync approvals and rollbacks.

- Split chat_service.py into public gateway, deterministic answer, AI fallback, validator, and contact/handoff modules.

- Implement internal operator agent gateway read-only first, then add two-step approved write tools later.

14. Reference Documents

- docs/deployment/PHASE_10E_ALTE_AI_GATEWAY_ARCHITECTURE_UPGRADE_PLAN.md

- docs/deployment/PHASE_10L_WEBSITE_FIRST_KNOWLEDGE_SYNC_PLAN.md

- docs/deployment/PHASE_10M_WEBSITE_SYNC_SETTINGS_PREVIEW_RESULT.md

- docs/deployment/PHASE_10N_WEBSITE_SYNC_APPROVAL_PUBLISH_RESULT.md

- docs/deployment/PHASE_10O_WEBSITE_SYNC_ADMIN_REVIEW_RESULT.md

- docs/deployment/PHASE_10H_TOPIC_OVERRIDE_CHAT_ONLY_CTA_RESULT.md

- docs/deployment/PHASE_10G_CLOUD_AI_REASONING_FALLBACK_RESULT.md

- docs/deployment/PHASE_10F_KNOWLEDGE_ASK_GATEWAY_RESULT.md